FitApp

Requirements Schedule

Revision A

## Version Control

|  |  |  |  |
| --- | --- | --- | --- |
| **Revision** | **Editor** | **Date** | **Change** |
| A | G. LaFrance | 10/4/2015 | Document creation |
|  |  |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Week** | **Due Date** | **Action Items** |
|  | 10/5/2015 | Finish PM Setup tasks (schedule, proposal, risk) |
|  | 10/13/2015 | - Incorporate customer suggestion into proposal/schedule  - Requirements analysis complete  - Tools and technology training complete  - back-end toolbox started  - project started in GIT |
|  | 10/19/2015 | Phase 1 demo (show wireframes and site structure)  - site header/footer complete  - each page started  - site color/design decided  - login complete |
|  | 10/26/2015 | Implement login |
|  | 11/2/2015 | Implement structure for input and tracking of step counter |
|  | 11/9/2015 | Implement other metrics (Calories, heart rate...) |
|  | 11/16/2015 | Phase 2 demo  - slack week – plan for debugging and QA |
|  | 11/23/2015 | - Incorporate customer suggestions into schedule/site |
|  | 11/30/2015 | QA week complete  Debugging complete  Presentation preparation |
|  | 12/7/2015 | Project Complete  Final Demonstration |