## Slide 1: FitApp Phase 1 Review
FitApp| Team 6 | CS 473/673 SW-ENG Fall 2015

## Slide 2: FitApp Overview
Team 6 is creating a website which will input health and fitness data
  Will provide a means for tracking and analytics of that data.
  Will complement fitness hardware (Fitbit, jawbone pedometers) and fitness planning for general use.
Process
  Waterfall Model
  Tools: GitHub, Google Drive, Trello, Email, Ubuntu VM, HTML, CSS, Node.js, MongoDB, jQuery
  Phase: Development
  Meet: Weekly in the library. Constant communication via email.

## Slide 3: What we have accomplished:
Project Management (Genevieve)
  Set up communication, tools, tracking, version control
  Project proposal, risk assessment
Requirements (Amal)
  5 Main Functional Requirements
Database (Ian)
Development Environment (Will)
Front End (Jiachen/Rasha)
  Wireframes, Sitemap, Web Design
  HTML/CSS Skeleton, home page, signup page
Back End
  Node.js setup
  Node.js server code
  MongoDB hosted

## Slide 4: Requirements (Rasha)

## Slide 5: Requirements

## Slide 6: Requirements

## Slide 7: Requirements

## Slide 8: Requirements

## Slide 9: Database Summary (Ian)

## Slide 10: Development Environment (Will)

## Slide 11: Issues Summary (Genevieve)
CLOSED: Turnover – a member dropped the course, and a new member joined.
CLOSED: Back End technology/tools decision (chose node.js and mongoDB).
OPEN: Back end implementation (undergoing training via internet tutorials and Jiachen’s sample code).
OPEN: Database design and migration (designed for MySQL, but we are transitioning to MongoDB).

## Slide 12: Site Demonstration
Jiachen: http://localhost:3000/
Rasha: Project Files\fitapp\fitapp\index.html